CONFERENCE CALL MINUTES

MEETING No. 03 (emergency conference call)

12th September 2007

| Attendee | Role | Company |
| --- | --- | --- |
| Members |
| Tanya Gill | Modification Panel Chairperson/Supplier Member | BGE |
| Niamh Delaney | MO Member (Alternate) | SMO, EirGrid |
| Liam Ryan | SO Member (Alternate) | TSO, EirGrid |
| Denis Kelly | MDP Member | NIE T&D |
| Ronan Doherty | Supplier Member (Alternate) | Airtricity Ltd. |
| Eugene Maguire | Supplier Member | NIE Supply |
| Colin Spain | Generator Member | Tynagh Energy Ltd |
| Stephen Walsh | Generator Member | ESB Power Generation |
| Garrett Blaney | Generator Member | Viridian Power Ltd |
| Juliet Corbett | RA Member | CER |
| Philip Newsome | RA Member (Alternate) | CER |
| Observers/Proposers |
| Fergal Egan | Proposer | SMO (SEMIT) |
| Peter Lantry | Proposer | SMO (SEMIT) |
| Tom Geraghty | Observer | ESB PGEN |
| Ken Murray | Observer | CER |
| Mary d’Arcy | Modification Panel Secretariat | SMO, EirGrid |
| Brendan Barry | Observer | ESB PGEN |

Modification Proposal Discussion

| Item | Mod. | Proposer | Discussion Points | Actions/Comments | Outcome/Vote Result |
| --- | --- | --- | --- | --- | --- |
| 1 | Mod_52_07 | Stephen Walsh (ESB PGEN) | S Walsh introduced this Mod which is proposed pursuant to AP11. Certain participants felt that they would not be able to accept new releases in accordance with the proposed MO schedule. The Mod requests that 3 releases be deferred until 4-6 weeks post Go-Live. Participants in general agreed with this approach. This approach would impact Participant reports. F Egan (SMO) stated that feedback was required from Participants on the timeline involved in this release. L Ryan (TSO) stated the TSO had concerns about the Mod as the fact that SMO were not publishing Ex Ante Capacity signals and this may impact system security. 4-6 weeks was a considerable period to delay this publication. | Final recommendation report (FRR) to be drafted by Committee | Outcome: Recommended for Approval by Majority Vote Vote: in Favour; T Gill S Walsh Ronan Doherty Eugene Maguire Colin Spain Garrett Blaney |
| 4 | Mod_51_07 | Niamh Delaney (MO) | P Lantry (MO) introduced the Mod, proposed to allow the SEMIT team to defer releases of market systems. As releases are consecutive, the plan to defer would impact 3 releases which would impact the publication of certain items under Appendix E. This Modification would impact the MPI and web publications as detailed. Noted: Everything in the current MPUD will still be delivered to Participants. Participants in general were nervous about 1. Timelines for publication being ‘12 months prior to Go-live’ reference due to the volume of data being impacted 2. Volume of data impacted. T Gill (BGE) stated that while she was aware of 18 reports, there were actually 46 reports impacted. Participants hadn’t enough time to fully assess the business impact;. In response to query from T Geraghty (ESB PGEN), F Egan (MO) stated that no action around workarounds could be taken by SMO, unless there was a specific direction from RA’s. L Ryan (TSO) stated their concern that as LOLP was not published, there would be no signals to Participants; if this was not published within 12 months timeframe it would seriously compromise system security and TSO position. K Murray requested that should Participants have specific items to be addressed with extremely critical impact for market go-live, this should be raised with the RA’s (and included in the Final recommendation report), an items may be considered if it does not impact significantly on SMO timelines. | Final recommendation report (FRR) to be drafted by Committee and reflect the following: Wording change to Timing; amend ‘12 months post go-live’ to ‘6 weeks post go-live’ Should critical business impact issues arise with regard to the data reports that will not be available Nov 1st, these issues should be specified in the FRR. | Outcome: Recommended for Approval, conditional on FRR reflecting amended timing & Members detailed assessment Vote: in Favour T Gill S Walsh Ronan Doherty Eugene Maguire Colin Spain Garrett Blaney |