## Slide 1: Intra Day Trading Working Group
SEM Modifications Committee WG
22 April 2010

## Slide 2: Meeting Objectives
Discuss and agree the TOR
Discuss the high level issues
Agree a set of parameters
Assign tasks
Agree timetable

## Slide 3: Terms of Reference
Background
Objectives
Scope
Stakeholders
Roles & Resources
Deliverables & Schedule
Risks

## Slide 4: Background
SEM Regional Integration:
Consultation Paper – 23 September 2009
Decision Paper – 3 March 2010
Objectives:
  Maximise efficient use of interconnector capacity
  Compliance with existing EU regulations
  Market rule changes to accommodate East West IC
  Ensure SEM compatibility with European target models for cross border trade
Recommendations – Explicit, Day Ahead, Intra Day, Barriers to Trading, SO-SO Trades, EWIC TSC changes, CPM.

## Slide 5: Objectives
Ensure that interconnectors in the SEM are used efficiently
Facilitate price arbitrage by IC users after gate closure
Allow IC users to respond to changing conditions nearer real time
Ensure IC users can use ATC to its effective maximum
Implement UIOLI and/or UIOSI
Comply with the CMG
Ensure system security
Ensure compatibility with target models

## Slide 6: Scope
In scope:
Desire for intra-day trading to affect SMP and market schedules
Consideration of multiple gate closures
Interactions with arrangements for other time frames
Interactions with dispatch in general and wind in particular
Advantages of alignment with IFA, BritNed and target European model
Merits of UIOLI vs. UIOSI
Impact on SO-SO trading arrangements
Capacity payments

## Slide 7: Scope (contd.)
Out of scope:
Barriers to cross border trade
Market coupling
SO-SO trades
Changes to SEM design

## Slide 8: Stakeholders
Market participants (IC users)
System Operators
Mutual Energy Ltd.
SEMO
Interested parties
CER and NIAUR
New entrants

## Slide 9: Roles
RAs to chair Working Group
WG members to propose feasible options
SEMO to analyse impact on CMS
SEMO to develop options, with support of IC users and SOs/Moyle
Stakeholders to contribute to the discussion of the options and recommendations

## Slide 10: Resources
RAs to chair Working Group
SEMO to act as Secretariat
SEMO – drafting proposals, assessing impact
Members of Working Group:
  to attend all meetings
  to carry out work as required

## Slide 11: Deliverables & Schedule
First Meeting of Working Group: 22 April 2010
High Level Modification Outline by Second Meeting: end May 2010
Detailed Proposal to be presented to and discussed at Third Working Group Meeting: mid July 2010
Assessment of impact by SEMO on CMS and by SOs/IC owners: September 2010
Recommendation to Modifications Committee: October 2010
Submit Modification to Modifications Committee for vote: December 2010

## Slide 12: Risks
Timetable too tight
East West and Moyle end up being under-used owing to lack of incentives to trade in the rules
Working Group lacks focus
East West non-compliant on commissioning

## Slide 13: Terms of Reference
Discussion and Conclusions

## Slide 14: Intra Day Mod Proposal
Draft Proposal Introduces the following:
Interconnector Commercial Offer Data for Intra Day gate closures (2 extra gate closures)
Means of distinguishing for each Interconnector User between capacity explicitly bought and in merit in ex-ante MSP run and that which is available for reallocation in two(or more) Intra Day MSP Software Runs
Two Indicative Intra-Day MSP Software Runs (auctions) and data inputs for these
Modified Interconnector Unite Nominations (MIUNs) from Intra Day Trading Auctions
Intra Day Active Interconnector Unit Capacity Holding (IUCH)
Values for use in the Ex-Post MSP Software Run to reflect Intra Day trading

## Slide 15: High Level Issue for WG
To be Determined:
Definition of Intra-Day
Timing and number of gate closures
Explicit or Implicit Auctions (or combination of both)
UIOLI or UIOSI
Auctions for part of or full day
Price affecting or Constraints payments –Option 1 or Option 2/3 from SEM C Consultation

## Slide 16: Definition of Intra Day
CMG: ‘Successive intra day allocations of available transmissions capacity for day D shall take place on day D-1 and D, after the issuing of the indicated or actual day ahead production schedules’
Intra Day re-nominations on D-1 only or on D also?
What is preferable for traders and produces greatest benefits to customers?
What is feasible for operators and generators?
Wind Variability and forecasting factors

## Slide 17: Timing and Number of Gate Closures
2 gate closures at 14.00 and 18.00 on D-1 proposed in Mod
Moving current gate closure? –Intra Day for IC users only?
What are optimal times for IC traders? Trade on D and D-1?
Value in later gates closures to traders and for wind forecast accuracy
What is feasible from system and market operation point of view?
What are implications for SEM generation – e.g. gas purchasing/selling – Initial Operations Schedule?
Impact of timing on SO-SO Trades and balancing
Comparison with IFA and other ICs

## Slide 18: Explicit or Implicit Auctions
Implicit intra day auctions could be done by MSP Software – determine MIUNs and DQ of IC
Implicit would deliver optimal solution and make trading easier and more efficient?
Explicit would involve within day auctions on Moyle and EWIC and re-nomination in SEM/re-optimisation of MSP.
Explicit would better provide revenue link between IC owner and intra day trades?
Contractual arrangements with the relevant IC owner for IC users of capacity need consideration

## Slide 19: UIOLI or UIOSI
UIOLI – Option 1 and Option 2 for Intra Day
UIOLI most feasible option – participants not in merit in ex-ante allocation lose capacity rights in intra day
How would UIOSI work with implicit intra day reallocation?

## Slide 20: Price Affecting or Constraints
Price Affecting would impact on ex post MSQs and SMP in the SEM in +/- direction
Price Affecting would lead to more efficient schedule and prices
Constraints only would be simpler as first step but may not be as attractive to traders
May not be much difference in terms of system changes? CMS costs?
Is discrimination an issue as all participants entitled to register an IC unit and make use of within day IC capacity?

## Slide 21: Part of Full Day Auctions
Current model is that trades would affect either the schedule and dispatch or just dispatch of full trading day 6.00am - 6.00am
Option to have intra day affect part day – c.f. IFA, IFE, Britned arrangements
Value to traders in part day auctions?
System implications of part day auctions

## Slide 22: High Level Issues
Discussion and Conclusions

## Slide 23: High Level Issues
Discussion and Conclusions