## Slide 1: INTRA-DAY TRADING DESIGN Working Group 11 10 November 2011
Notes: *
*
<number>##

## Slide 2
Agenda
Introduction / Timeline / RA Update / Objectives 10:15
Actions from Working Group 10 10:45
Comments on Functional Group 2 (FG2) Drafting 11:30
Modification Legal Review 12:00
Lunch 12:30
Transitional Provisions 13:00
Next Steps 13:45
Any Other Business 14:00
Close 14:30
Notes: <number>

## Slide 3
Agenda
Introduction
Actions from Working Group 10
Comments on Functional Group 2 (FG2) Drafting
Modification Legal Review
Lunch
Transitional Provisions
Next Steps
Any Other Business
Close
Notes: <number>

## Slide 4
History of Intra-Day Trading Modification: Mod_18_10
Intra-Day Trading Modification Mod_18_10 raised March 2010:
Phase 1 (development and approval of High Level Design)
Working Groups 1 to 7: development of High Level Design.
25 Nov 2010 - Modifications Committee Meeting 32 – Modifications Committee recommended to approve High Level Design.
02 Mar 2011 - SEM Committee approved implementation of High Level Design.
01 Feb 2011 - Modifications Committee Meeting 33 – SEMO asked to develop legal text based on High Level Design.
Phase 2 (development of detailed Code changes to deliver HL Design)
10 May 2011, Working Group 8: Functional Group 1
29 June 2011, Working Group 9: Functional Group 3
27 Sept 2011, Working Group 10: Functional Group 2
10 Nov 2011, Working Group 11: Entire “final” Mod; with all comments addressed
Notes: <number>

## Slide 5
Summary of Progress Since WG10
Legal drafting of IDT Modification has been updated and re-issued on 3 November, taking account of:
  Participant comments on the FG2 “Other Data Transactions and MSP Software” changes (as summarised in spreadsheet issued 26 October);
  McCann Fitzgerald’s initial legal review comments on entire IDT Modification (detailed later in these slides); and
  Modification Committee’s Recommendation for EEP/ECP calculation to be addressed by a separate Modification Proposal (Mod_31_11).
Transitional provisions drafted and issued for review on 3 November.
    Impact Assessment has been carried out on the change proposed at WG10 (treatment of COD/TOD when MSP Software Run is cancelled).
Notes: <number>

## Slide 6
Incremental Drafting: Legal Documentation
A single set of legal documentation combines all of the proposed IDT changes for FG1 + FG2 + FG3 (TSC Main Body, Appendices, and APs):
  All FG1 changes are highlighted in yellow, and changed marked.
  All FG2 are change marked, but are not highlighted.
  All FG3 changes are highlighted in cyan, and changed marked.
  A new Section 9 to the Code has been drafted, which provides for matters of a transitional nature in relation to the administration of the Code prior to, or from the first Trading Period of, the IDT Start Date.
  Intra-Day Trading Transitional Arrangements are separately documented.
Notes: <number>

## Slide 7
Incremental Drafting: Plain English Documents
A series of “Plain English Documents” accompanies the legal drafting of the IDT Modification:
  Separate PEDs for each of: FG1, FG2, FG3, and the Transitional Arrangements.
These are designed to facilitate understanding of the legal drafting changes to the Code, in order that a single Modification Proposal may be discussed and approved via the Modifications Committee in late 2011.
The current status of the four PEDs issued on 3 November is:
  Minor changes to FG1 PED to reflect changes resulting from legal review comments and to ensure consistency of cross referencing resulting from FG2/3 changes.
  Minor changes to FG3 PED to reflect changes resulting from legal review comments and to ensure consistency of cross referencing resulting from FG1/2 changes.
  Updated FG2 PED to reflect comments from Participants and the legal review.
  Newly issued Transitional Arrangements PED, which provides an understanding of the transitional changes detailed in Section 2 of the Code (minor), plus a new Section 9.
Notes: <number>

## Slide 8
Objectives:
To inform Working Group of progress of the entire draft Modification for Intra-Day Trading (i.e. FG1+FG2+FG3+Transitional).
To review all drafting and transitional provisions, to ensure that the resulting IDT Modification Proposal aligns with the agreed High Level Design, such that:
  The proposed drafting is accurate and consistent with design.
  There are no identified gaps in the proposed drafting.
  All actions from Working Group 10 are addressed.
To confirm the process from now until the Modifications Committee submission deadline (22 November 2011).
Working Group 11 - Objectives
Notes: <number>

## Slide 9
Documents to be considered during WG11:
  Updated Plain English Documents (FG1, FG2, and FG3);
  New PED for Transitional Arrangements; and
  Updated Legal Drafting covering all Code changes required for IDT – including Appendices, Agreed Procedures, and the Transitional Arrangements.
Note: Drafting has been updated by SEMO to reflect the latest version of the Code (v10).
Working Group 11 - Documents
Notes: <number>

## Slide 10
Review of changes resulting from FG2 drafting comments.
Understanding of the IDT Transitional Provisions and how they will work with the enduring provisions.
An agreed deadline date for Participant comments on the Transitional Provisions drafting (and any outstanding comments):
      Proposed deadline for comments is 16 November 2011.
      This should allow SEMO just sufficient time to prepare the final IDT Modification Proposal for submission.
Working Group Report to the Modifications Committee.
Working Group 11 - Deliverables
Notes: <number>

## Slide 11
Intra-Day Trading Timeline
Notes: <number>

## Slide 12
Agenda
Introduction
Actions from Working Group 10
Comments on Functional Group 2 (FG2) Drafting
Modification Legal Review
Lunch
Transitional Provisions
Next Steps
Any Other Business
Close
Notes: <number>

## Slide 13
SEMO to:
  Examine if a change to the definition of MSP Failure is required
    Definition has been updated to “means the failure of the MSP Software to produce a Valid MSP Solution from an MSP Software Run”.
  Correct a drafting error in slide 55 and republish slides
    Error corrected and slides have been republished with the WG10 Report.
  Investigate the possibility of earlier cancellation of WD1 in the instance of publication delay of the MSQs and SMPs for EA2.
    SEMO Market Operations to provide update
  Produce updated drafting reflective of original provisions of the Code regarding publication timings.
    Drafting updated to reflect Participant /RA comments on publication. Publication of COD/TOD/Market Schedules/Capacity Holdings/MIUNs reverted to current approach.
WG10 Actions (SEMO)
Notes: <number>

## Slide 14
SEMO to:
  Consider comments put forward by Airtricity regarding utilisation of wind forecast data provided by Participants for Variable Price Takers (VPTs) rather than the TSO as Contingency Data.
    System Operators to provide update.
  Discuss the impacts of moving to an earlier gate window opening time for EA2, where - in a change to the High Level Design - multiple ex-ante gates would be routinely open for the same Trading Day.
    Majority of Participant responses indicate that this is not desirable and is not consistent with the High Level Design; therefore it should not be progressed.
  Confirm if the High Level Design is consistent when considering which Participant data is included in the Ex-Post Runs if an EA2 or WD1 run is cancelled.
    See following slides.
WG10 Actions (SEMO – Continued)
Notes: <number>

## Slide 15
SEMO has undertaken an Impact Assessment, which has identified that the following areas of the Central Market System would be affected:
  MA : inputs, interface with RCUC.
  MI: Reporting, publication, query and settlement interface changes.
From a Code Perspective, paragraphs 3.44 and N.32 would need to be modified and the definition of “Utilised” could be removed:
  The resulting Code changes are shown on the next two slides.
Utilisation of COD/TOD when Cancellation Occurs
SEMO Action 7, WG10
Notes: <number>

## Slide 16
Utilisation of COD/TOD when Cancellation Occurs:
Changes Required to Paragraph 3.44
Notes: <number>

## Slide 17
Utilisation of COD/TOD when Cancellation Occurs
Changes Required to Paragraph N.32 and to Glossary
Notes: <number>

## Slide 18
Participants to:
  Issue feedback regarding publication and reporting timings
    Feedback received, resulting in publication of COD/TOD/Market Schedules/Capacity Holdings/MIUNs being reverted to current approach.
  Put forward views regarding LCF options as part of Participant comments
    Whilst there were different views, the majority of responses indicated that LCF should be retained in some form.
    As SEMO is mindful of the implications of LCF on MSP run cancellation, it will be developing a separate Modification to improve the efficiency of the LCF process.
    This will focus on delivery of data in an electronic format, to allow the process to be executed as quickly as possible and to minimise the possible impacts on future MSP Software Runs.
  Forward all comments on the FG2 pack using comment spreadsheet to the Secretariat no later than COB 11 October 2011.
    Responses received (summary later in these slides).
WG10 Actions (Participants)
Notes: <number>

## Slide 19
Agenda
Introduction
Actions from Working Group 10
Comments on Functional Group 2 (FG2) Drafting
Modification Legal Review
Lunch
Transitional Provisions
Next Steps
Any Other Business
Close
Notes: <number>

## Slide 20
100 comments received on FG2 drafting and WG10 action items.
Responses evaluated and changes made where in agreement.
Updated spreadsheet issued on 26 October 2011 with explanation of resolutions (FG2_ParticipantReview_Issued). Spreadsheet re-issued on 9 November 2011, to include responses to six previously omitted comments.
Updated legal drafting issued on 3 November 2011, incorporating FG2 updates and legal review comments received.
Further update to responses spreadsheet issued on 3 November 2011, indicating where changes have resulted from legal review.
The tables on the following slides summarise the FG2 comments by category.
FG2 Participant Comments
Notes: <number>

## Slide 21
FG2 Participant Comments Summary (1)
Category | Number of Comments | Comments | Paragraphs Affected
Typographical / Format Errors and Drafting Suggestions | 41 | 6, 7, 8, 10, 11, 12, 13, 14, 15, 16, 17, 18, 19, 20, 21, 22, 23, 25, 33, 34, 35, 36, 38, 39, 40, 41, 42, 43, 44, 45, 46, 49, 51, 54, 62, 63, 64, 69, 70, 72, 75 | 3.47, 4.62A-C, 4.82C-H, 4.113A-B, 5.27, 5.27A-B, 5.30, 5.31, 5.31A-B, 5.41, 5.47, 5.58A-B, 5.59A, 5.60, 5.63, 5.66, 5.68, 5.70, 5.75, Table 5.2, 5.98, J.9, J.17, K.4C, K.8, K.14, N.3-N.3C, N.12-B, N.17, N.23, N.32, N.35, Table N.1, Table N.2, N.37, N.40, N.54, N.55A-B, P.3, P.4
Interconnector Unit Credit Cover Calculations | 4 | 1, 5, 52, 56 | 6.187A, 6191 to 6.200, 6.232A, 6.232B (new), P.36, P.37,
Utilisation of Participant Wind Forecasts as Contingency Data | 1 | 95 | K.4A to K.4C
Notes: <number>

## Slide 22
FG2 Participant Comments Summary (2)
Category | Number of Comments | Comments | Paragraphs Affected
Definitions | 10 | 2, 3, 26, 27, 28, 29, 30, 60, 61, 67 | Accepted Billing Period Currency Cost Contingency Data Daylight Saving Conditions Energy Traded Exposure Higher Operating Limit Interconnector Dispatch Schedule Lower Operating Limit MSP Failure Preceding MSP Run Required Credit Cover Query
Publication and Reporting | 6 | 4, 59, 81, 88, 94, 99 | 6.5, Appendix E, AP6
Timing of submission of Required Credit Cover Queries | 3 | 76, 86, 87 | 6.77B-C
Numbering / Re-numbering | 4 | 24, 47, 48, 68 | 5.76 onwards, N.18, N.44-N.46, N.53
Notes: <number>

## Slide 23
FG2 Participant Comments Summary (3)
Category | Number of Comments | Comments | Paragraphs Affected
No Comments | 4 | 31, 32, 37, 50 | Appendices D, F, G, L, M, O
Omitted changes from previous comments | 2 | 53, 55 | P.2, P.9
Gate Opening Times – action on Participants | 5 | 57, 79, 83, 90, 96 | Various
Options for LCFs – action on Participants | 6 | 58, 80, 82, 89, 93, 100 | Various
Comments on Slide Content | 1 | 77 | Various
Impacts of MSP Software Run Cancellation | 13 | 9, 65, 66, 71, 73, 74, 78, 84, 85, 91, 92, 97, 98 | 4.82C-H + various in Appendix N.
Notes: <number>

## Slide 24
Additional Drafting Changes since 3 November Issue
Agreed Procedure 4
The legal drafting has been further updated, as follows:
Notes: <number>

## Slide 25
Additional Drafting changes since 3 November Issue (2)
Agreed Procedure 9
Notes: <number>

## Slide 26
Currently and for EA1/EA2, COD for Interconnector Units in the EOOP is taken from the same Trading Period at the beginning of the Optimisation Time Horizon.
For the WD1 Unit in the WD1 MSP Software Run, this approach does not work as there is no COD to use.
The effects of COD in the EOOP particularly affect RCUC scheduling. Options considered are:
  COD=0 in EOOP (incorrect; results in ramping at end of the WD1 Trading Window).
  COD=EA2 COD (incorrect; different trading unit would impact on WD1 schedule).
  Persist COD from the last period (05:30) of WD1 Trading Window (correct; no impact on IU schedule in WD1 and minimises impacts on RCUC schedule).
Drafting for this included in Appendix N.47.5.
COD for Interconnector Units in the Ending Overlap Optimisation Period (EOOP) for WD1
Start Overlap
Opt’n Period
WD1 Trading
Window
Ending Overlap
Opt’n Period
No COD – outside Trading Window
As Accepted during WD1 Gate Window
See below
Notes: <number>

## Slide 27
Agenda
Introduction
Actions from Working Group 10
Comments on Functional Group 2 (FG2) Drafting
Modification Legal Review
Lunch
Transitional Provisions
Next Steps
Any Other Business
Close
Notes: <number>

## Slide 28
Legal review initiated by Modifications Committee (Sept 2011).
McCann Fitzgerald appointed to undertake the legal review.
The objectives of the legal review are to:
  review the drafting changes proposed for SEM Intra-Day Trading;
  identify any issues with the drafting where it is not legally robust, or where there are inconsistencies, and propose changes to address;
  agree with SEMO the drafting changes that are required to address the issues identified by the legal review and confirm that these have been correctly completed, such that the revised drafting is legally robust; and
  draft a report to the Modifications Committee and Regulatory Authorities, detailing the outcome of the legal review and confirming that the issues raised have been addressed in the updated legal drafting, thereby giving the Committee sufficient assurance that the Modification is legally robust.
Legal Review - Objectives
Notes: <number>

## Slide 29
Review for legal robustness of IDT drafting changes to v10.0 of the TSC encompasses each of the following elements:
  Main body of the Code.
  Appendices.
  Glossary.
  Agreed Procedures.
Only those drafting changes which are specifically related to IDT are included in the legal review:
  typos, repositioning of additional text, and similar non-IDT changes are not included.
In addition, the following are not within the scope of the legal review:
  Any assessment or comment on the design of SEM Intra-Day Trading.
  Review of the alignment of the legal drafting with the approved High Level Design for Intra-Day Trading.
Legal Review - Scope
Notes: <number>

## Slide 30
Legal Review – Key Dates and Current Status
To date, SEMO has had three meetings with McCann Fitzgerald.
McCann Fitzgerald has reviewed all of the draft legal documentation for IDT and has provided SEMO with its comments/questions.
SEMO has considered and addressed all of the comments/questions received to date from McCann Fitzgerald on the FG1+FG2+FG3 drafting and the transitional arrangements.
  Details of MF’s comments and SEMO’s responses will be included in the Legal Review Report (most likely as an Appendix).
Next Steps
Following the discussions at WG11, SEMO is meeting with McCann Fitzgerald on 14 November 2011 to address any outstanding issues.
McCann Fitzgerald will then prepare its Legal Review report, which is scheduled to be issued to Participants on 22 November 2011.
Notes: <number>

## Slide 31
Agenda
Introduction
Actions from Working Group 10
Comments on Functional Group 2 (FG2) Drafting
Modification Legal Review
Lunch
Transitional Provisions
Next Steps
Any Other Business
Close
Notes: <number>

## Slide 32
Transitional Provisions are required to initiate variables and to allow the IDT provisions to work seamlessly from the IDT Start Date.
Changes include provision for:
  Variables which need to be calculated prior to the IDT Start Date;
  Additional Interconnector Units (for those registered as Interconnector Users on the Moyle) that are required from the IDT Start Date;
  Credit Cover calculations for Participants with Interconnector Units which from the IDT Start Date (i.e. prior to the EA1 Gate Window Closure) must be based on traded exposure and not Undefined Exposure;
  Available Credit Cover sufficiency checks to be carried out from the EA1 Gate Window Closure on IDT Start Date;
  EA Gate Window (current) and EA1 Gate Window (IDT onwards) to be correctly aligned (i.e. 29 EA Gate Windows are open on the IDT Start Date); and
  WD1 MSP Software Run on IDT Start Date to be cancelled (i.e. The EA Market Schedule created prior to IDT Start Date).
Transitional Provisions
Notes: <number>

## Slide 33
SEMO has drafted Transitional Provisions, which incorporate initial review comments received from both McCann Fitzgerald and the RAs.
SEMO welcomes comments from Participants on the Transitional Provisions issued on 3 November for review.
A high-level overview of the Transitional Provisions is shown on the following two slides, which it is hoped provides a useful summary of the arrangements detailed in Section 9:
Transitional Drafting
Notes: <number>

## Slide 34
11:00
Transitional Arrangements – IDT Start Date -1
IDT Start Date - 1
06:00
9.8 to 9.13 – Calculate ECPI
21:00
9.7 – Offered Modified PQ Pairs for Interconnector Units = Accepted.
9.14 to 9.27 – Calculate Interconnector Unit Traded Exposure (all previous Trading Periods where Initial Settlement not completed).
9.28 to 9.31 – Calculate Available Credit Cover (ready for ACC sufficiency checks from IDT Start Date)
9.6 – Trading Window for all runs for Trading Days prior to the IDT Start Date = entire Trading Day.
9.32 to 9.36 – Calculate Required Credit Cover using new IDT equations and issue new RCC reports.
17:00
(Pre-IDT Rules)
Calculate Required Credit Cover and issue RCC reports.
EA
(Pre-IDT Rules)
Determine Ex-Ante Indicative Schedule and SMPs for IDT Start Date
Transition Start
Notes: <number>

## Slide 35
08:00
11:30
09:30
Transitional Arrangements – IDT Start Date
EA2
WD1
EA1 Trading Window
Ending Overlap
Opt’n Period
9.2 – Deemed registration of Interconnector Units for EA2/WD1 Gate Windows.
9.4/9.5 – No submission of COD/TOD for WD1/WD1 MSP Software Run cancelled
EA1
9.3 – all Accepted COD/TOD is Accepted within the associated EA1 Gate Window
IDT Start Date
IDT Start
IDT Start Date+1
EA2 Trading Window
Ending Overlap
Opt’n Period
WD1
Start Overlap
Opt’n Period
WD1 Trading
Window
Ending Overlap
Opt’n Period
06:00
Notes: <number>

## Slide 36
Agenda
Introduction
Actions from Working Group 10
Comments on Functional Group 2 (FG2) Drafting
Modification Legal Review
Lunch
Transitional Provisions
Next Steps
Any Other Business
Close
Notes: <number>

## Slide 37
Actions from WG11 to be published and progressed.
Comments on the full legal drafting (including the Transitional Arrangements) invited from Participants by 16 November.
SEMO to address all comments received by 16 November deadline, summarising its responses and updating the legal drafting, as required.
SEMO to draft full IDT Modification and Transitional Modification for submission on 22 November.
McCann Fitzgerald to issue its Legal Review report on 22 November.
Modifications Committee to vote on final proposal at Meeting 39 on 6 December.
Next Steps
Notes: <number>

## Slide 38
Next Steps – Reminder of IDT Timeline
Notes: <number>

## Slide 39
Agenda
Introduction
Actions from Working Group 10
Comments on Functional Group 2 (FG2) Drafting
Modification Legal Review
Lunch
Transitional Provisions
Next Steps
Any Other Business
Close
Notes: <number>