| Impact Assessment and Implementation Form (TO BE COMPLETED BY Modifications Committee) |
| --- |
| Modification Reference: | Mod_05_08 |
| Impact Assessment Performed by: | Modification Meeting Approval |
| Name: | Gill Nolan | Meeting: |  |
| Date: | 02/05/2008 | Date: |  |
| Party/ Participant | SEMO | Comment |  |
| Impact Assessment Summary This modification as currently drafted (version 2) should not have an impact on SEMO central market systems (CMS) as an Aggregated Generator Unit will be treated as any other Generator Unit in SEM within the CMS. There will be an impact on the registration business processes within SEMO. This will include: additional interaction may be required between SEMO and the TSOs if an additional validation step is required for Aggregated Generator Units ensuring that a check is carried out so that an AGU can not be registered as part of a Trading Site that has a Trading Site Supplier Unit. the new requirement that changes to the Registered Capacity or Maximum Generation of an AGU require the submission of an updated registration package and as such will require changes to the current business processes. |
| System or Software Impacts No system or software impacts are anticipated based on Version 2 of Mod 05_08. |
| Item | Detailed description |
| n/a |  |
| Business Process Impacts (add rows as required) |
| Item | Detailed description |
| 1 Registration Business Processes | Update to add a check to ensure that an AGU is not registered as part of a Trading Site that has a Trading Site Supplier Unit. Put in place additional steps so that if an AGU requires to change the Registered Capacity or Maximum Generation of the Generator Unit, the process to receive an updated registration package and validate the proposed changes is in place. Validation of the units to be included within the AGU by the TSOs is required (if this step is added is as discussed at the AGU working group). |
| Documentation Impact (add rows as required) |
| Item | Detailed description |
| T&SC | The T&SC and Agreed Procedures would have to be updated to reflect the changes listed in the modification |
| Impact Summary This section contains the overall summary of the number of changes and/or new components that have been identified in our impact analysis of the proposed modification(s). |
| New Modules | Modified Modules |
| e.g. | S | M | C | V | S | M | C | V |
| Totals: |  |  |  |  |  |  |  | 0 |
| Note: S=Simple, M=Medium, C=Complex, V=Very Complex. |
| Proposed Modification Estimated Cost This section contains a summary of the cost associated with implementing the proposed modification(s). |
| Item | Description | Cost (€) | Total |
| n/a |  |  |  |
| Proposed Modification Estimated Effort Time This section contains details of the effort time required to implement the proposed modification(s). |
| Item | Description | Effort Time (man days) | Total |
| 1. | Updating T&SC | 1 SEMO man day | 1 |
| 2. | Updating Business Processes | 5 SEMO man days | 5 |
| Expected Implementation Date: If different from above 1. Trading and Settlement Code to be amended in accordance with other updates |

# Footnotes

Note: These man days and costs may need to reflect a combination of Vendor costs and SEMO additional costs. Any further modifications to the outline rules may have an impact both on the estimated costs and the estimated implementation date of the change.