| Final Recommendation Report of the Modifications Committee |
| --- |
| Report Reference | FRR_51 | Modification Proposal Reference | Mod_51_07 Release Deferral – Additional clauses in Section 7 |
| Date of Issue: | 21 September 07 | Category: | Urgent |
| Mod Originator : | Niamh Delaney, SMO | Meeting No(s): | Meeting 03 (Emergency call) |
| Reason for Issue: | For Regulatory Authority Decision |
| Section 1 (a) Summary of Modification Committee Recommendations |
| This Modification is proposed by the SMO in conjunction with _52_07, to allow the SMO team to deviate from the current version of the Code in the sense that it will cover the agreed deferral of releases of market systems. If Mod_52_07 is approved by the Modification Committee, and as releases are consecutive, the plan to defer would impact 3 releases which would in turn impact the publication of certain items under Appendix E. This Modification would impact the MPI and web publications as detailed. Noted: Everything in the current MPUD as of 12-Sep-07 will still be delivered. Recommendation Summary Having considered the Proposed Modification at the abovementioned Meeting, the Modification Committee recommends: The Proposed Change to the release schedule should be Approved subject to the following caveats: (a) the proposal was accepted on condition that the ‘12 months’ was replaced by ‘6 weeks’. (b) Should critical business impact issues arise with regard to the data reports that will not be available Nov 1st, these issues should be specified in the FRR. 2. The Modification should take effect as of 21st September 2007 |
| (b) Rationale behind Modification Committee Recommendations |
| 1. This Modification aims to ensure that the reports not being delivered due to the release deferral are being dealt with as part of section 7, and will be delivered in the timeframe proposed after go-Live. 2. Without this Modification, the request from Participants to defer releases under Mod_52_07 would expose the MO to being in breach of the Code. |
| Section 2 (a) Summary of Impacted Parties | Detail of impact |
| Generators | Y | Will impact the delivery of participants reports as detailed in the Proposal |
| Suppliers | Y | Will impact the delivery of participants reports as detailed in the Proposal |
| TSO | Y | Will impact the delivery of participants reports as detailed in the Proposal |
| MO | Y | The release schedule will be deferred as requested by Participants and the SMO will reschedule releases with regard to Participants views |
| PES | Y | Will impact the delivery of participants reports as detailed in the Proposal |
| (b) Summary of Impacted Documents/Systems | Detail of impact |
| Code Provisions | Y | Section 7 – New clauses added to account for SMO non-compliance as a result of deferring updates to the SEM Central Market Systems which affect Market Participant interfaces. |
| Business Processes | N | ? |
| Legal requirements | N | ? |
| Grid Code | N | ? |
| Other | N | ? |
| Systems | N | ? |
| Proposed Modification (Original Draft) This section contains the text of the original draft of the modification proposal |
| Modification Proposal Description |
| 7.33 Until the date that is 12 months after the Market Start Date, paragraph G.13.6 of Appendix G “Invoices and Settlement Statements” shall be replaced with: “G.13.6 Intentionally blank.” |
| 7.34 Until the date that is 12 months after the Market Start Date, the following rows in Table E.3 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.3 – Data publication list part 3: updated Monthly Time Item / Data Record Term Subscript Monthly By 10:00, at least one Working Day before start of Month Monthly Load Forecast (Appendix K) -- -- By 10:00, at least five Working Days before start of Month Loss of Load Probability for each Trading Period in the relevant Month λ h 7.35 Until the date that is 12 months after the Market Start Date, the following Table E.4 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.4 – Data publication list part 4: updated daily in advance of Gate Closure 7.36 Until the date that is 12 months after the Market Start Date, the following Table E.5 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E 5 – Data publication list part 5: updated daily post Gate Closure 7.37 Until the date that is 6 weeks after the Market Start Date, the following Table E.6 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.6 – Data publication list part 6: updated daily post Trading Day 7.38 Until the date that is 12 months after the Market Start Date, the following Table E.7 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.7– Data publication list part 7: updated on a Capacity Period basis, post end of Capacity Period |
| 7.39 Until the date that is 12 months after the Market Start Date, the following rows in Appendix 2: Report Listing (Data Publications) of Agreed Procedure 6 shall be regarded as “Intentionally blank”: “Monthly Load Forecast and Assumptions” “Loss of Load Probability for each Trading Period in the relevant Month” 7.40 Until the date that is 12 months after the Market Start Date, Reports in Appendix 2: Report Listing (Data Publications) with the Classifications D, E, F, G and H shall be regarded as “Intentionally blank”. |
| 7.41 Until the date that is 12 months after the Market Start Date, paragraphs 3.86 and 3.87 shall be replaced with: 3.86 “Intentionally blank” 3.87 “Intentionally blank” |
| 7.42 Until the date that is 12 months after the Market Start Date, the paragraph 5.40 on shall be replaced with: 5.40 “Intentionally blank” |
| 7.43 Until the date that is 12 months after the Market Start Date, the paragraph 6.5 shall be replaced with: 6.5 “Intentionally blank” |
| Modification Proposal Justification A meeting of Market Participants, SMO and Regulatory Authorities on 4th September discussed ‘Release Structure to Go-Live and Options for Deferral of the Interface-Impacting Release’. The result of this meeting was a desire to defer impending Market Interfaces releases due for implementation immediately prior to the unscripted phase of Market Trial. The deferral of these Market Interfaces Releases will mean that the SMO will not be compliant with certain sections of the Trading and Settlement Code (T&SC). It should be noted that the SMO is submitting Modifications to Appendix E and Appendix K of the Code, plus Agreed Procedure 6. These proposed Modifications address inconsistencies between documentation and with the implemented SEM systems. This Modification to SEM Central Market System releases does not take into account the changes proposed in forthcoming Modifications. Implication of not implementing the Modification The SMO would not be compliant with various sections of the Trading and Settlement Code (T&SC) for Market Go-Live on November 1st 2007. |
| Proposed Modification (Recommended for Approval by Committee) This section contains the text of the Approved version of the modification proposal, if different from above |
| 7.33 Until the date that is 6 weeks after the Market Start Date, paragraph G.13.6 of Appendix G “Invoices and Settlement Statements” shall be replaced with: “G.13.6 Intentionally blank.” |
| 7.34 Until the date that is 6 weeks after the Market Start Date, the following rows in Table E.3 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.3 – Data publication list part 3: updated Monthly Time Item / Data Record Term Subscript Monthly By 10:00, at least one Working Day before start of Month Monthly Load Forecast (Appendix K) -- -- By 10:00, at least five Working Days before start of Month Loss of Load Probability for each Trading Period in the relevant Month λ h 7.35 Until the date that is 6 weeks after the Market Start Date, the following Table E.4 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.4 – Data publication list part 4: updated daily in advance of Gate Closure 7.36 Until the date that is 6 weeks after the Market Start Date, the following Table E.5 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E 5 – Data publication list part 5: updated daily post Gate Closure 7.37 Until the date that is 6 weeks after the Market Start Date, the following Table E.6 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.6 – Data publication list part 6: updated daily post Trading Day 7.38 Until the date that is 6 weeks after the Market Start Date, the following Table E.7 in Appendix E “Data Publication” shall be regarded as “Intentionally Blank”: Table E.7– Data publication list part 7: updated on a Capacity Period basis, post end of Capacity Period |
| 7.39 Until the date that is 6 weeks after the Market Start Date, the following rows in Appendix 2: Report Listing (Data Publications) of Agreed Procedure 6 shall be regarded as “Intentionally blank”: “Monthly Load Forecast and Assumptions” “Loss of Load Probability for each Trading Period in the relevant Month” 7.40 Until the date that is 6 weeks after the Market Start Date, Reports in Appendix 2: Report Listing (Data Publications) with the Classifications D, E, F, G and H shall be regarded as “Intentionally blank”. |
| 7.41 Until the date that is 6 weeks after the Market Start Date, paragraphs 3.86 and 3.87 shall be replaced with: 3.86 “Intentionally blank” 3.87 “Intentionally blank” |
| 7.42 Until the date that is 6 weeks after the Market Start Date, the paragraph 5.40 on shall be replaced with: 5.40 “Intentionally blank” |
| 7.43 Until the date that is 6 weeks after the Market Start Date, the paragraph 6.5 shall be replaced with: 6.5 “Intentionally blank” |
| Modification Proposal Justification A meeting of Market Participants, SMO and Regulatory Authorities on 4th September discussed ‘Release Structure to Go-Live and Options for Deferral of the Interface-Impacting Release’. The result of this meeting was a desire to defer impending Market Interfaces releases due for implementation immediately prior to the unscripted phase of Market Trial. The deferral of these Market Interfaces Releases will mean that the SMO will not be compliant with certain sections of the Trading and Settlement Code (T&SC). It should be noted that the SMO is submitting Modifications to Appendix E and Appendix K of the Code, plus Agreed Procedure 6. These proposed Modifications address inconsistencies between documentation and with the implemented SEM systems. This Modification to SEM Central Market System releases does not take into account the changes proposed in forthcoming Modifications. Implication of not implementing the Modification The SMO would not be compliant with various sections of the Trading and Settlement Code (T&SC) for Market Go-Live on November 1st 2007. |
| Details of Alternative proposal raised If appropriate, a later version or a resubmitted Modification Proposal details should be entered here |
| N/A – See section D For the revised version. |
| Dissenting or Other Opinions This section contains a summary of any objections to the approved modification proposal/ if appropriate, or feedback from the following: MO, TSO, Industry Expert or Consultant opinions |
| Participants in general were nervous about 1. Timelines for publication being ‘12 months prior to Go-live’ reference due to the volume of data being impacted 2. Volume of data impacted. T Gill (BGE) stated that while she was aware of 18 reports, there were actually 46 reports impacted. Participants hadn’t enough time to fully assess the business impact. The Final recommendation report will be used for that purpose L Ryan (TSO) stated their concern that because of this Modification LOLP will not be published and there would be no Ex-Ante Capacity signals to Participants. Hence, not Publishing the LOLP would seriously compromise the TSO position and system security even for a six-week period that encompasses some of the Winter Peak envelope - a time of max System Demand. The 12 months timeframe was not acceptable. K Murray requested that should Participants have specific items to be addressed with extremely critical impact for market go-live, this should be raised with the RA’s (and included in the Final recommendation report), an item may be considered if it does not impact significantly on SMO timelines. |
| Section 3 Results of Modification Consultation |
| Q. | Consultation Question | Yes | No | Neutral |
|  | N/A |  |  |  |

| Section 4 (a) Committee’s Final Recommendation to the Regulatory Authority |
| --- |
| On the basis of the above discussions, the Committee agreed a UNANIMOUS*/MAJORITY Recommendation to the RA’s that this Proposed Modification SHOULD/ SHOULD NOT be made On the basis of the Proposal which incorporates the ORIGINAL/REVISED wording as detailed in Section 2. * Of the 6 Voting Members present, all Voted in favour of this Modification (T Gill ,S Walsh,Ronan Doherty,Eugene Maguire,Colin Spain,Garrett Blaney) |
| (b) The Committee Recommends the following Implementation Approach and Timelines |
| The Implementation Date of the Proposal should be on: 21st September 2007 Assuming the RA Decision is made on/before [DATE]: n/a Or no earlier than: [DATE] Or no later than: [DATE] |
| (c) Proposed Modification Implementations Cost This section contains a summary of the cost associated with implementing the proposed modification. |
| Cost (€) | Vendor | SMO | Total Cost (€) |
|  | n/a |  |  |
| (d) Proposed Modification Estimated Effort Time This section contains details of the effort time required to design and develop the proposed modification.Include Detailed description of long it will take to perform each change |
| Effort Time (man days) (list each change below) | Vendor | SMO | Total Effort Time |
| Update T & S Code |  | ½ day | ½ day |
| Please complete this form and return it to Secretariat by e-mail to Modifications@allislandmarket.com |

# Footnotes

Note: These man days and costs may need to reflect a combination of Vendor costs and SMO additional costs. Any further modifications to the outline rules may have an impact both on the estimated costs and the estimated implementation date of the change.