## Slide 1: INTRA-DAY TRADING Settlement and Credit Risk Management Working Group 9 29 June 2011
Notes: *
*
<number>##

## Slide 2
History of Mod_18_10
Modification Mod_18_10 raised March 2010
Phase 1
Working Groups 1 to 7
25 Nov 2010 - Modifications Committee Meeting 32 – Modifications Committee recommended to approve High Level Design
04 March 2011 - SEM Committee approve implementation of High Level Design
01 Feb 2011 - Modifications Committee Meeting 33 – SEMO to develop legal text based on High Level Design
Phase 2
10 May 2011 Working Group 8 Functional Group 1
29 June 2011 Working Group 9 Functional Group 3
06 September 2011 Working Group 10 Functional Group 2
10 November 2011 Working Group 11 Recap of design,
comments addressed and issues resolved
Notes: <number>

## Slide 3
Objectives of Working Group 9:
  To review the draft rules for Functional Group 3 – Settlement and Credit Risk Management produced by SEMO, ensuring that the resulting Modification Proposal aligns with the agreed High Level Design
  to identify and address areas of change to the Code that are not identified by the drafting
  to discuss and address drafting issues raised by SEMO
  to recommend to the Modifications Committee whether legal drafting aligns with the High Level Design
Terms Of Reference of Working Group 9 - Objectives
Notes: <number>

## Slide 4
Deliverables of Working Group 9:
  Plain English Document FG3 (PED_FG3) describing Code changes in respect of IDT Settlement and Credit Risk Management
  Legal Drafting covering all Code changes required for FG3
  Working Group Report to the Modifications Committee
  Agreed deadline date for Participant comments on the FG1+FG3 drafting – 3 weeks from Working Group meeting (20th July 2011?)
Terms Of Reference of Working Group 9 - Deliverables
Notes: <number>

## Slide 5
Incremental Drafting
In response to Participant comments at Working Group #8, drafting has been combined for FG1 + FG3
FG1 changes (changed marked and highlighted in yellow)
FG3 changes (changed marked but not highlighted)
Notes: <number>

## Slide 6
Working Group Members to review PED, legal drafting and slides
Comments to be submitted before, during or after Working Group on comment spreadsheet provided through Secretariat
Deadline for submission of comments to be agreed during Working Group
Note draft changes are based on T&SC V8.0
Prior to Working Group 10, SEMO will provide an update of the changes made as a result of all comments received (Participants, RAs, internal).
Proposed Review Process
Notes: <number>

## Slide 7
80 Participant comments on FG1 received
Responses evaluated and changes made where in agreement
Updated spreadsheet issued on June 22nd with explanation of resolutions (RESPONSES_FG1_ParticipantReview_vIssued)
Updated text in FG1+FG3 legal drafting of T&SC issued on June 22nd
FG1 Participant Comments
Notes: <number>

## Slide 8
FG1 Comments Summary (1)
Category | Number of Comments | Comments | Paragraphs Affected
Typographical / Format Errors and Drafting Suggestions | 25 | 2, 4, 5, 6, 7, 10, 15, 16, 21, 22, 24, 25, 27, 31, 32, 33, 34, 56, 63, 66, 68, 69, 70, 72, 76 | 2.88A, 2.100, 3.20A, 3.40, 3.42J, 3.43, 3.47, 4.28, 4.30, 4.36, 5.9A, 5.18, 5.35, 5.56, 5.57, 6.58, AppH, AppI.2A, AppI.2B, AppI.2C, AppI.2E, AppI.3E, AP1-3.5.1, AP1-App2, AP1-App3, AP2-App2 , AP4-2.3.2, AP4-2.3.4
Registration of Interconnector Units | 5 | 1, 3, 62, 75, 78 | 2.71, 2.98A, AP4-2.3.4, AP4-2.6.3
Gate Window vs Trading Window vs Trading Day | 30 | 8, 9, 11, 13, 14, 17, 18, 19, 23, 30, 35, 36, 37, 38, 39, 40, 41, 42, 43, 44, 45, 46, 47, 51, 52, 53, 54, 55, 65, 71 | 3.42L, 3.44, 4.4, 4.17-4.30, 4.26, 4.27, 4.28-4.30, 5.51, 5.52, 5.56, 5.114, 5.115, 5.122-5.124, 5.156, 5.159, 5.160, 5.174, AppI.2A, AppI.2B, AP2-3.2.1
Notes: <number>

## Slide 9
FG1 Comments Summary (2)
Category | Number of Comments | Comments | Paragraphs Affected
Definitions | 15 | 12, 20, 26, 28, 48, 49, 50, 57, 58, 59, 60, 61, 64, 67, 80 | Glossary, 4.16, AP1, AP4-2.3.5
Non-IDT Changes | 2 | 29, 79 | Various
Query of System Data | 3 | 73, 74, 77 | AP4-2.3.3, AP4-2.3.4
Notes: <number>