

Single Electricity Market

|  |
| --- |
| Modifications Committee Meeting Minutes  Meeting 81  belfast – soni offices  13 March 2018  10.30 – 15.00 |

COPYRIGHT NOTICE

All rights reserved. This entire publication is subject to the laws of copyright. This publication may not be reproduced or transmitted in any form or by any means, electronic or manual, including photocopying without the prior written permission of EirGrid plc and SONI Limited.

DOCUMENT DISCLAIMER

Every care and precaution is taken to ensure the accuracy of the information provided herein but such information is provided without warranties express, implied or otherwise howsoever arising and EirGrid plc and SONI Limited to the fullest extent permitted by law shall not be liable for any inaccuracies, errors, omissions or misleading information contained herein.

Table of Contents

[1. Semo Update 5](#_Toc510085868)

[2. Review of Actions 5](#_Toc510085869)

[3. Deferred Modifications Proposals 7](#_Toc510085870)

[Mod 13\_17 Deferral of SEM NEMO Credit Reports and Non Accceptance of contracted quantities 7](#_Toc510085871)

[mod\_03\_18 Autoproducer credit cover 8](#_Toc510085872)

[4. New Modifications Proposals 8](#_Toc510085873)

[mod\_09\_18 Interim Credit Treatment for participants with Trading Site Supply Units 8](#_Toc510085874)

[mod\_05\_18 Clarification of Rules Used to Determine the Value of The Price aVerage Reference Tag (TPAR) 9](#_Toc510085875)

[mod\_06\_18 Clarification of Marginal Energy Action Price Calculation Including Scenario when All Actions Are Flagged 10](#_Toc510085876)

[mod\_07\_18 Clarifications of Use Of Variable “b” in NIV and Par Tagging Scenarios 11](#_Toc510085877)

[mod\_08\_18 Clarification Of Rules Used To dEtermine THe Value Of Price Average Reference Tag (TPAR) 12](#_Toc510085878)

[mod\_12\_18 Modification to Part B Agreed Procedure 17 13](#_Toc510085879)

[mod\_04\_18 Reporting and Publication For Operational Schedules, Dispatch Instructions, Forecast Availability and SO Trades 14](#_Toc510085880)

[mod\_10\_18 Amendment To Capacity Settlement Publication From Monthly To Daily 15](#_Toc510085881)

[mod\_11\_18 Correction Of Minor Material Drafting Errors 15](#_Toc510085882)

[5. AOB/upcoming events 16](#_Toc510085883)

[Appendices 17](#_Toc510085884)

[Appendix 1 - Secretariat Programme of Work as discussed at meeting 81 17](#_Toc510085885)

Document History

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Comment** |
| 1.0 | 11 April 2018 | Modifications Committee Secretariat | Issued to Modifications Committee for review and approval |
| 2.0 |  | Modifications Committee Secretariat | Committee and Observer review complete |

Distribution List

|  |  |
| --- | --- |
| **Name** | **Organisation** |
| Modifications Committee Members | SEM Modifications Committee |
| Modification Committee Observers | Attendees other than Modifications Panel in attendance at Meeting |
| Interested Parties | Modifications & Market Rules registered contacts |

Reference Documents

|  |
| --- |
| **Document Name** |
| [Trading and Settlement Code and Agreed Procedures: **Version 20.0**](http://www.sem-o.com/MarketDevelopment/Pages/MarketRules.aspx) |
| [Trading and Settlement Code – Part B](http://www.sem-o.com/Publications/General/TSC%20Part%20B.docx) |
|  |
|  |

In Attendance

|  |  |  |
| --- | --- | --- |
| Name | Company | Position |
| **Modifications Committee** | | |
| Anne Trotter | Eirgrid | SO Alternate |
| Barry Hussey | CRU | RA Member |
| Brian Mongan | AES | Generator Member |
| Chris Goodman | SONI | MO Member |
| Cormac Daly | Tynagh | Generator Member |
| Gemma McHale | NIE Networks | MDP Member |
| Kenny Dane | UREGNI | RA Alternate |
| Kevin Hannafin | Energia | Generator Member (Chair) |
| Jim Wynne | Electric Ireland | Supplier Member |
| Julie-Anne Hannon (Chair) | Bord Gais | Supplier Member |
| Marie-Therese Campbell | SONI | SO Member |
| William Steele | Power NI | Supplier Alternate |
| **Secretariat** | | |
| Esther Touhey | SEMO | Secretariat |
| **Observers** | | |
| Sinead O’Hare | Power NI | Observer |
| Carlo Rossini | Aughinish Alumina | Observer |
| David Gascon | Bordnamona | Observer |
| Aodhagan Downey | SEMO | Observer |
| Joe Devlin | Energia | Observer |
| Alex Boyd | SEMO | Observer |
| Mariela Atanasova | CRU | Observer |

# Semo Update

Secretariat advised that the action noted for Mod\_01\_18 in Meeting 79 Minutes needed to be corrected as this proposal was an Agreed Procedure Proposal and as such required an Agreed Procedure Notification and not a Final Recommendation report. Committee were happy to accept the final version of the minutes with this change as approved. The final version of the Minutes is available [here](http://www.sem-o.com/Meetings/Minutes%20Meeting%2079%20version%203.0.docx).

The Minutes from Meeting 80 were also read and approved by the Secretariat. The final version is available [here](http://www.sem-o.com/Meetings/Minutes%20Meeting%2080%20version%202.0.docx).

Secretariat advised that there was a tie for the interim position of Vice-Chair between William Steele and Cormac Daly. Following the meeting William Steele agreed to accept the Vice-Chair position.

**Programme of Work**

Secretariat presented the Programme of Work and a review of previous meeting actions.

# Review of Actions

|  |  |
| --- | --- |
| Actions recorded at previous meeting | |
| Mod\_13\_17 Deferral of SEM NEMO Credit Reports and Non Accceptance of contracted quantities | * Proposer to review Agreed Procedure 9 to clarify process and ensure that process is explicit - **Closed** * Proposer to explore if simple workaround process discussed is viable option –- **Closed** * Consider if it is appropriate to include an obligation on SEM NEMOs not to submit contracts when participants are subject to a suspension order - **Closed** |
| Mod\_17\_17 Recovery of costs due to invalid ex-ante Contracted quantities in Imbalance Settlement | * Proposer to issue final version of this proposal for review – **Open** * Secretariat to schedule emergency meeting – **Closed** * Secretariat to draft Final Recommendation Report – **Closed** * Comments to revisit approach via modifications committee to be captured in FRR - **Closed** |
| Mod\_18\_17 Mod\_18\_17 Net Inter Jurisdictional Flow Submission | * Secretariat to draft Final Recommendation Report - **Closed** |
| Mod\_03\_18 Autoproducer Credit  Cover | * MO Member to develop new proposal to address short term solution for go-live - **Closed** * Proposer to liaise with Working Group to develop version 2.0 of this proposal following the establishment of said Working Group - **Open** * Secretariat to establish a Working Group – **Open** |
| Mod\_01\_18 Notification of  Suspension to SEM NEMO’s | * Secretariat to draft AP Notification -  **Open** |
| Mod\_02\_18 Meter Data Publication  Timing | * Secretariat to draft Final Recommendation Report - **Closed** |
| Mod 16\_17 Funding in Relation to Eirgrid-SONI Payment obligations | * Proposer to consider including some high level detail on which actions could be taken and why, including that increasing capital will be considered first without fettering the process by introducing a prescriptive hierarchy of actions – **Closed** * Proposer to clarify notification/reporting process whenever fund reaches certain limits – **Closed** * Proposer to consider including text clarifying when suspend and accrue provisions can be invoked – **Closed** * Secretariat to schedule emergency meeting – **Closed** * Secretariat to draft Final Recommendation Report – **Closed** * Proposer to make agreed changes to F.22.3.2 removing ‘any’ – **Closed** * Proposer to remove second part of F.22.3.2 - **Closed** |

# Deferred Modifications Proposals

## Mod 13\_17 Deferral of SEM NEMO Credit Reports and Non Accceptance of contracted quantities

A second Version of this proposal had been submitted reflecting committee discussion at previous meetings and some direct feed back received from members. Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_13_17%20Deferral%20of%20SEM%20NEMO%20Credit%20Reports%20and%20Non-acceptance%20of%20Contracted%20Quantities%20Version%202.pptx) summarising the options available to address this issue.

Proposer also addressed minor corrections required in the legal drafting. Differentiations between default and suspension processes were discussed at length in the context of a change in version 2 to provide for trading halt for a subset of units registered under a Participant and an associated legal drafting change in version 2 to reflect this. Proposer highlighted that the interim provisions included in this proposal resulted in a more severe outcome than the Contract Refusal treatment whereby, if this modification went through exactly as proposed, contracts which improved the credit position would not be submitted to SEMO from SEMOpx. Concern was expressed at not being in a position to trade out of such a scenario using this method and it was agreed that this provision should therefore be removed. It was advised that the implementation of the enduring Contract Refusal approach will be a D+2 implementation priority.

RA Member confirmed that this was something that had been pursued by the RAs and they were happy for SEMO to provide a simple workaround in the interim as this retains the integrity of the market. Chair confirmed that having explored the various options the Committee was happy to vote subject to legal drafting retaining proposed section F2.2.1 a only, ensuring that F2.2.1.b is not adopted or implemented.

Decision

The proposal was Recommended for Approval subject to legal drafting

|  |
| --- |
| **Recommended for Approval – subject to legal drafting** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Unanimous Vote** | | |
| Kevin Hannafin | Generator Member | Approved |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Approved |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report - **Open**

## mod\_03\_18 Autoproducer credit cover

MO Member advised that Mod\_09\_18 has been developed to provide an interim solution to this issue and Mod\_03\_18 will continue to be developed to address this issue as an enduring solution. Committee were happy to defer this and progress Mod\_09\_18 as the priority in the short term.

Decision

The proposal was Deferred.

**Actions :**

* MO Member to develop new proposal to address short term solution for go-live - **Closed**
* Proposer to liaise with Working Group to develop version 2.0 of this proposal following the establishment of said Working Group - **Open**
* Secretariat to establish a Working Group – **Open**

# New Modifications Proposals

## mod\_09\_18 Interim Credit Treatment for participants with Trading Site Supply Units

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_09_18%20Interim%20Credit%20Treatment%20for%20Participants%20with%20Trading%20Site%20Supplier%20Units.pptx) summarising the requirement for this proposal explaining this is the interim measure in mitigation of the Mod\_03\_18 Auto producer Credit Cover issue, the latter which will be the enduring solution to the issue but is subject to further work including through a working group. Proposer advised that this modification was adopting a flexible and straightforward approach. Proposer also stressed that he was mindful of timelines and initial credit cover calculations.

Members discussed the various options and areas of concern such as eligibility criteria for availing of the interim approach and arbitration of any such process were addressed. Supplier Member was also keen to ensure that any such solution was effective for DSU participants also and that this needed to be considered. Proposer suggested a further proposal that could take all the comments expressed onboard that could result in the MO assessing criteria with RAs being the point of appeal. RA member re-iterated concern with regard to eligibility criteria (and related principles for determining eligibility) and a lack of clarity as to how an appeal process would work and suggested he and the MO Member followed up outside the meeting to determine an appropriate approach.

Due to timelines of credit requirements in relation to go-live it was agreed that Proposer will issue version 2.0 of this proposal to the committee for a week review period and an Extraordinary Meeting will be scheduled to progress this modification.

Decision

The proposal was Deferred.

**Actions :**

* Proposer to draft version 2.0 of this proposal – **Open**
* Secretariat to issue version 2.0 to the Committee for review – **Open**
* Secretariat to schedule Extraordinary Meeting conference call - **Open**

## mod\_05\_18 Clarification of Rules Used to Determine the Value of The Price aVerage Reference Tag (TPAR)

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_05_18%20Presentation.pptx) summarising the requirement for this proposal which is driven by two main issues. Proposer discussed the scarcity curve in detail explaining that as it is currently defined there is no requirement to calculate the reserve scarcity price when it is at point zero, only when it is above point zero. This proposal makes sure that the proposal is defined in all instances and is not being raised to reflect the system and removes the risk that it is not defined that calculations occur at point zero also (in line with the regulators’ capacity market decision).

Questions were raised as to whether the system was able to calculate this at present when reserve is at point zero and regarding implementation. Proposer advised that this proposal was in line with the regulators’ decision in this area and that if the systems cannot do it currently, then if the Mod is approved a workaround would likely be implemented. Committee were in agreement to vote on this proposal.

Decision

The proposal was Recommended for Approval.

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Majority Vote** | | |
| Kevin Hannafin | Generator Member | Approved |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Abstain |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**
* Proposer to confirm that this proposal will be implemented for go-live – **Open**
* Proposer to confirm what system is currently doing and what can be done in testing **- Open**

## mod\_06\_18 Clarification of Marginal Energy Action Price Calculation Including Scenario when All Actions Are Flagged

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_06_18%20Presentation.pptx) summarising the requirement for this proposal. Proposer advised that the intention of this proposal was to define what should occur in these situations. Questions were raised as to whether the system was able to perform this. It was explained that it was a sensible approach to fully define these areas and small gaps in the algebra were being identified and addressed and that this modification was in line with the system design. Discussion around the plain English explanation of the flagging and tagging process to incorporate this modification also. Proposer advised they will be updating their Flagging and Tagging explanatory document post go-live and bear these issues in mind.

Committee were in agreement to vote on this proposal.

Decision

The proposal was Recommended for Approval.

|  |
| --- |
| **Recommended for Approval** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Unanimous Vote** | | |
| Kevin Hannafin | Generator Member | Approved |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Approved |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**
* Review possibility of Plain English document in the longer term **- Open**

## mod\_07\_18 Clarifications of Use Of Variable “b” in NIV and Par Tagging Scenarios

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_07_18%20Presentation.pptx) summarising the requirement for this proposal. Examples were discussed in detail illustrating the proposal. Proposer advised that the need for this proposal was identified through testing. Concerns were expressed regarding the implementation of this proposal. Proposer advised that the level of detail required was contained in the modification process and considerable time had been spent analysing this issue and developing a proposal. Reference was made to a general query that had been raised with the SEMO helpdesk regarding the ability of replicating the outcome/ results of pricing using the proposed modification algebra compared to the algebra that already exists. Secretariat advised that this query would be escalated and the originator gave permission for the content of this query’s outcome to be shared publically.

Alternative options were suggested (which would require taking away and assessment) however the RA’s were keen to point out that this proposal had already been tested and that the systems are already in the certification phase with the vendor. It was also highlighted that this option was least intrusive to the code. Proposer added that while there may be a number of ways of mitigating the issues this Proposal was seeking to address, this proposed modification was deemed appropriate and in line with systems. Members raised the possibility of a plain English guide to assist with the understanding of the complex algebra (particularly the need for the “theoretical” rank of N+1). Proposer advised that it would not be feasible in the short term but would be considered at a later date. The Committee also noted a minor typo in the legal drafting whereby clause 9(a)(i)(A) is missing an ‘i’ from the word “if” which should be corrected in the Final Recommendation Report.

Committee were in agreement to vote on this proposal stressing the importance of the resolution of the general query re replication of results (the RAs acknowledged that the points contained in the general query should be addressed and that if, on resolution of the query, it was determined that there were issues with the proposed legal drafting, this would be taken into account in their final decision) and the future provision of a plain English guide as discussed (incorporation of further plain English explanation regarding this modification, into the flagging and tagging explanatory document, to be considered by Proposer). The minor “if” typo noted above is also to be addressed. Some members expressed their position of wishing to abstain in the voting process whilst acknowledging the need for the proposal and agreeing with the rationale but having concerns regarding the implementation.

Decision

The proposal was Recommended for Approval.

|  |
| --- |
| **Recommended for Approval** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Majority Vote** | | |
| Kevin Hannafin | Generator Member | Abstain |
| Cormac Daly | Generator Member | Abstain |
| Brian Mongan | Generator Member | Abstain |
| William Steele | Supplier Member | Abstain |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**
* Secretariat to escalate specific general query – **Open**
* Proposer to assess developing Plain English guide - **Open**

## mod\_08\_18 Clarification Of Rules Used To dEtermine THe Value Of Price Average Reference Tag (TPAR)

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_08_18%20Presentation.pptx) summarising the requirement for this proposal. Proposer advised that the proposal seeks to address ambiguity and provide a clear definition in the code. A change was proposed to the definition of Price Average Reference Quantity stating ‘and the value shall be greater than zero’ at the end of the definition, instead of the change as drafted which addresses this within the tagging rules themselves. Broad agreement was given to this suggestion.

Committee were in agreement to vote on this proposal subject to legal drafting.

Decision

The proposal was Recommended for Approval.

|  |
| --- |
| **Recommended for Approval – subject to legal drafting** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Unanimous Vote** | | |
| Kevin Hannafin | Generator Member | Approved |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Approved |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**

## mod\_12\_18 Modification to Part B Agreed Procedure 17

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_12_18%20Modification%20to%20Part%20B%20Agreed%20Procedure%2017.pptx) summarising the requirement for this proposal. Proposer advised that this proposal covers the current references to Danske Bank specific terminology being addressed in advance of future tendering processes for banking services (such that future tenders are open to banks other than Danske) and some updates to payment methods and timings.

Committee were in agreement to vote on this proposal.

Decision

The proposal was Recommended for Approval.

|  |
| --- |
| **Recommended for Approval** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Unanimous Vote** | | |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Approved |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |
| Gemma McHale | MDP Alternate | Approved |
| Marie-Therese Campbell | SO Member | Approved |
| Anne Trotter | SO Alternate | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**

## mod\_04\_18 Reporting and Publication For Operational Schedules, Dispatch Instructions, Forecast Availability and SO Trades

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_04_18%20Reporting%20and%20Publication%20for%20Operational%20Schedules,%20Dispatch%20Instructions,%20Forecast%20Availability%20and%20SO%20Trades.pptx) summarising the requirement for this proposal. Proposer advised that this had all been reflected in technical specifications. Gen Member enquired about the availability of a LOLP report. Proposer advised that this was not required due to the creation of the Capacity Market in I-SEM removing the capacity mechanism as was in SEM.

Committee were in agreement to vote on this proposal.

Decision

The proposal was Recommended for Approval.

|  |
| --- |
| **Recommended for Approval** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Unanimous Vote** | | |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Approved |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**

## mod\_10\_18 Amendment To Capacity Settlement Publication From Monthly To Daily

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_10_18%20Amendment%20to%20Capacity%20Settlement%20Statement%20Publication%20from%20Monthly%20to%20Daily.pptx) summarising the requirement for this proposal. Proposer advised that this earlier publication meets the existing timeline (i.e. the systems are currently set up for daily publication) however, SEMOs preference is to make this an explicit obligation in the Code to align with the systems, for clarity and also so that SEMO will be obliged under the Code itself to adhere to the daily timelines if this Modification is implemented.

Committee were in agreement to vote on this proposal.

Decision

The proposal was Recommended for Approval.

|  |
| --- |
| **Recommended for Approval** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Unanimous Vote** | | |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Approved |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**

## mod\_11\_18 Correction Of Minor Material Drafting Errors

Proposer delivered a [presentation](http://www.sem-o.com/MarketDevelopment/ModificationDocuments/Mod_11_18%20Correction%20of%20Minor%20Material%20Drafting%20Errors.pptx) summarising the requirement for this proposal. Proposer advised that the proposal seeks to correct material errors that need correcting. Members identified a change to the proposed drafting for the third change presented in this proposal (the ordering of trades). This noted that the drafted changes to F.18.5.3 and and F.20.2.1 should reference the ‘quantity with the lower price should sequentially be allocated a position before the higher priced quantity’ as opposed to the ‘quantity with the lowest price’ otherwise this could introduce confusion for instances with more than two prices being ranked.

Committee were in agreement to vote on this proposal subject to legal drafting changes as above.

Decision

The proposal was Recommended for Approval.

|  |
| --- |
| **Recommended for Approval** |

|  |  |  |
| --- | --- | --- |
| **Recommended for Approval by Unanimous Vote** | | |
| Cormac Daly | Generator Member | Approved |
| Brian Mongan | Generator Member | Approved |
| William Steele | Supplier Member | Approved |
| Jim Wynne | Supplier Member | Approved |
| Julie-Anne Hannon (Chair) | Supplier Member | Approved |

**Actions :**

* Secretariat to draft Final Recommendation Report – **Open**
* Proposer to provide legal drafting changes **- Open**

# AOB/upcoming events

Calendar updates

* Mods Meeting 83 – 25th April 2018 : Dublin
* 2018 Schedule to be issued shortly

# Appendices

## Appendix 1 - Secretariat Programme of Work as discussed at meeting 81

|  |  |  |
| --- | --- | --- |
| **Status as at 13th March 2018** | | |
| **Modification Proposals ‘Recommended for Approval’ without System impacts** | | |
| **Title** | **Sections Modified** | **Sent** |
| Mod\_12\_17Outage Adjusted Wind and Solar Forecast Reports | Part B Appendix E Table 4  Part B AP06 Appendix 2 | 6 February 2018 |
| Mod\_14\_17 Part B Suspension When Suspended Under Part A | T&SC Part B Section B.18.3.1 | 6 February 2018 |
| Mod\_15\_17 Credit Treatment for Adjusted Participants | T&SC Part B;  G.12.4.3, G.14.1.2, G.14.1.3, G.14.3, G.14.3.1, G.14.3.2, G.14.3.3, G.14.4, G.14.4.1, G.14.4.2, G.14.5, G.14.5.1, G.14.5.2, G.14.6, G.14.6.1, G.14.8 and G.14.8.1  Glossary Part B;  Adjusted Participant, Credit Assessment Adjustment Factor and Variable FCAA  Agreed Procedures Part B;  2.11.2 | 6 February 2018 |
| Mod\_16\_17 Funding in Relation to Eirgrid/SONI Payment Obligations | T&SC Part B  Glossary Part B | Committee Review until 16 March 2018 |
| Mod\_17\_17 Recovery of Costs due to Invalid Ex-Ante Contracted Quantities in Imbalance Settlement | T&SC Part B  Section G | Committee Review until 16 March 2018 |
| Mod\_18\_17 Net Inter Jurisdictional Flow Submission | Appendices – Appendix L  Glossary  Agreed Procedure 16 – 1.2, 2.2, 2.3, Appendix 1 | To be issued for Final Decision – review closed 9 March |
| Mod\_02\_18 Meter Data Publication Timing | AP06 Appendix 2 – Report Listing | To be issued for Final Decision – review closed 9 March |
| **Modification Proposals ‘Recommended for Approval ’ with System impacts** | | |
| N/A | N/A | N/A |
| **Modification Proposals ‘Recommended for Rejection’** | | |
| N/A | N/A | N/A |
| Mod\_02\_17 Unsecured Bad Energy Debt and Unsecured Bad Capacity Debt Timelines | T&SC Section 6.5  AP15 | 9 March 2018 |
| **RA Decision ‘Further Work Required’** | | |
| Mod\_02\_17 Unsecured Bad Energy Debt and Unsecured Bad Capacity Debt Timelines | T&SC Section 6.5  AP15 | 25 August 2017 |
| **RA Decision Approved Modifications with System Impacts** | | |
| Mod\_03\_17 Treatment of Transmission Losses for Trading Sites with Contiguous Auto producers in I-SEM | I-SEM TSC F.4 | 17 October 2017 |
| **RA Decision Approved Modifications with no System Impacts** | | |
| Mod\_04**\_**17 Solar in the Single Electricity Market | Noted in proposal form | 24 October 2017 |
| Mod\_5\_17 Amendment to Part B Form of Authority for the purpose of removing the Restricted Authority provision | Appendix C – Form of Authority | 24 October 2017 |
| Mod\_07\_17 : Credit Assessment Volume for Generator Units | T&SC Part B  Clause G.14.4.1  Glossary Part B  Definition - Credit Assessment Volume  Variable - VCAG | 6 February 2018 |
| Mod\_08\_17 : Decremental Price Quantity Pair Submission | T&SC Part B  D.4.1.1, D.4.4.2, D.4.4.10, D.4.4.11 | 6 February 2018 |
| Mod\_09\_17 : Solar in I-SEM | See Mod Proposal | 6 February 2018 |
| Mod\_11\_17 : Deferral of Information Imbalance Charges | Part B Section H.6  Part B Appendix G paragraph 14  Part B Glossary | 9 February 2018 |
| Mod\_06\_17 Transitional Credit Cover Provisions | Part C Introduction, Part C Section 11, Part C Glossary and Part C Appendix | 26 February 2018 |
| Mod\_10\_17 Ex-Ante Quantities Deferral | Part B Section F  F.5.2.6  F.5.2.7  F.5.2.8  F.5.2.9  Part B Section H.8  H.8.1  H.8.2  H.8.3  H.8.4 | 26 February 2018 |
|  |  |  |
| **RA Decision Rejected** | | |
| N/A | N/A | N/A |
| **AP Notifications** | | |
| Mod\_01\_18 Notification of Suspension to SEM NEMOs | AP 18 Suspension and Termination  Section 3.3 – Issuing a Suspension Order | To be issued |
| **Withdrawal Notifications** | | |
| N/A | N/A | N/A |
| **Modification Proposal Extensions** | | |
| N/A | N/A | N/A |
| * **Meeting 81 – 25 April : Dublin** * **Proposed schedule to be issued** | | |