## Slide 1
18 June 2020
Modifications Meeting
Release Update
Notes: Conf line details
Conf line details
Attendee: 30618967
Host Passcode: 37964178
Dial In Numbers:
ROI: 1800 882 365
Dublin: +353 (0)1 2421977
NI: 0800 3891 681
Belfast: 020 36518923

## Slide 2: Central Market Systems - Release F
The table below outlines the scope for Release F to the Central Market Systems, all are approved Modification Proposals.
In addition a number of fixes for the Balancing Market and Settlement systems will also be included in scope.
Release F is expected to be deployed in October 2020 (date TBC), subject to successful completion of all testing.

## Slide 3: Central Market Systems - Release G
The table below outlines current scope for Release G to the Central Market Systems.
A number of other changes are currently being impact assessed by our vendors. Any further additions to scope will be communicated at upcoming Market Operator User Groups.
Release G is expected to be deployed in April 2021 (date TBC), subject to successful completion of all testing.

## Slide 4: Market Systems – Assessments Update
Pending Assessment:
CR Ref | Mod | Description | Priority | Comment
CR-129 | 22_19 | Correction of QUNDELOTOL calculations to convert TOLUG and TOLOG to MWh | 1 | Assessment Pending
CR-102 | 03_18 | Autoproducer Credit Cover with DSU | 2 | Assessment Pending
CR-081 | 03_19 | Amended Application of the Market Back Up Price if an Imbalance Price fails to Calculate | 3 | Assessment Pending
CR-072 | 08_19 | Clarification to Intraday Quantity and Payment | 4 | Assessment Pending
CR-119 | 20_19 | Changing Day Ahead Difference Quantity to Day Ahead Trade Quantity Within Day Charge Calculation | 5 | Assessment pending.
For Decision for Rel “G”: